# Scope Validation Strategy

For validating scope, a few factors are required to be followed. The elements are as follows:

* Documentation: Global Treps must formally document all the functionalities or configurations they will provide their customers. Some features include organizing the shark tank event, accepting donations from various portals, creating customizable sites for each organization, the live reaction of sharks, etc. (Schwalbe, 2019)
* Customer feedback: Global Treps needs to allow the users and sharks to provide feedback on the application. This assists the organization in understanding the weak points within their app and can try to rectify them. Also, it helps the users inspect whether the project is providing satisfactory results.
* Work Performance Data: Global Treps must create work performance data to help them identify the necessary tasks for this project.
* Formal Acceptance: Global Treps needs specified parameters for each deliverable to satisfy and accept customer requirements. The parameters need to be informed to the clients to establish expectations from the project. Once the deliverable meets the acceptable standards, the client formally signs off the requirement, denoting their satisfaction.

# Change Control Strategy

Following are the strategies that Global Treps need to follow for Change Control:

* Change Control System: Global Treps must create a formal Change Control System. The Change Control System is a document that provides information on how project documents can be changed. The Change Control System also includes information on who can approve changes and what are the documents required to implement the changes.
* Change Control Board (CCB): The organization needs to establish a Change Control Board (CCB) for any change approval. CCB consists of individuals who review the change requests and ensure that the approved changes are appropriately managed.
* Risk Assessment: Global Treps needs to implement the changes based on the severity of the risks. If a change results in a high risk, Global Treps must prioritize that change control (Prosci, n.d.).
* Document Control: Global Treps must create a control document that can provide the list of approved change requests and can be accessed by the team members.

# References

Prosci (n.d.). *Why You Need A Change Management Strategy*. Prosci. <https://www.prosci.com/resources/articles/change-management-strategy>

Schwalbe, K. (2019). *Information Technology Project Management (9th Edition).* Texidium. <https://reader.texidium.com/dist/#/book/13418>